Project Planning Phase

Sprint Planning Logic – ServiceNow-Based Employee Laptop Request Application

| Date | September 2026 |
| --- | --- |
| Project Name | ServiceNow-Based Employee Laptop Request Application |

Planning Logic / Estimation

The following section explains how the project work is divided into Sprints, Epics, User Stories, and Story Points. The same planning logic used in the template example is applied to the ServiceNow-based employee laptop request project.

A Sprint: A fixed period or duration in which the team works to complete a selected set of project tasks.

An Epic: A large feature or project area that is too big to complete in one Sprint. It is divided into smaller User Stories.

A Story: A small, manageable requirement or task that forms part of an Epic.

A Story Point: A relative measure of the effort required to complete a User Story. The project uses the Fibonacci-style values 1, 2, 3 and 5.

Story Point Scale

| 1 | Very easy task |
| --- | --- |
| 2 | Normal task |
| 3 | Moderate task |
| 5 | Difficult task |

Sprint 1 – Request Submission & Approval

Objective: Build the core laptop-request process so employees can submit complete requests and the appropriate approvals can be initiated.

| Epic | User Story | Story Points | Priority |
| --- | --- | --- | --- |
| Laptop Request Management (Epic 1) | Submit Laptop Request (USN-1) | 3 | High |
| Laptop Request Management (Epic 1) | Capture Business Justification (USN-2) | 2 | Medium |
| Eligibility & Validation (Epic 2) | Validate Employee Eligibility (USN-3) | 3 | High |
| Approval Management (Epic 3) | Route Request for Approval (USN-4) | 5 | High |
| Notifications (Epic 4) | Send Request Confirmation Notification (USN-5) | 2 | Medium |

Total Story Points in Sprint 1 = 3 + 2 + 3 + 5 + 2 = 15

Sprint 2 – Status Tracking, Fulfillment & Visibility

Objective: Extend the workflow with real-time tracking, asset availability, notifications, IT fulfillment updates, and management visibility.

| Epic | User Story | Story Points | Priority |
| --- | --- | --- | --- |
| Status Tracking (Epic 5) | Track Laptop Request Status (USN-6) | 3 | High |
| Status Tracking (Epic 5) | Display Approval Progress (USN-7) | 3 | High |
| Notifications (Epic 6) | Send Status Update Notifications (USN-8) | 2 | Medium |
| Asset & Fulfillment (Epic 7) | Check Laptop Availability (USN-9) | 5 | High |
| Asset & Fulfillment (Epic 7) | Record IT Fulfillment Update (USN-10) | 2 | Medium |
| Reporting & Dashboard (Epic 8) | View Request Summary Dashboard (USN-11) | 2 | Medium |

Total Story Points in Sprint 2 = 3 + 3 + 2 + 5 + 2 + 2 = 17

Total Story Points & Team Velocity

| Sprint 1 | 15 Story Points |
| --- | --- |
| Sprint 2 | 17 Story Points |
| Total Story Points | 15 + 17 = 32 |
| Number of Sprints | 2 |

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 32 ÷ 2 = 16 Story Points per Sprint

Therefore, the team's average velocity is 16 Story Points per Sprint.

Burndown Chart Logic

A burndown chart is used to show how much planned work remains during a Sprint. For this project, the chart can track the remaining Story Points against the Sprint days. As User Stories are completed, the remaining Story Points should decrease toward zero.

| Sprint | Starting Story Points | Completed Story Points | Remaining Story Points |
| --- | --- | --- | --- |
| Sprint 1 | 15 | 15 | 0 |
| Sprint 2 | 17 | 17 | 0 |

.