Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories & Story Points)

| Date | September 2026 |
| --- | --- |
| Project Name | ServiceNow-Based Employee Laptop Request Application |

Product Backlog, Sprint Schedule, and Estimation

The project is planned using Agile sprints. The backlog focuses on a guided ServiceNow laptop request, approval workflow, status visibility, notifications, asset availability, and fulfilment tracking.

| Sprint | Functional Requirement (Epic) | User Story | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Request & Eligibility (Epic 1) | USN-1 | Submit laptop request with guided form and required details | 3 | High |
| Sprint-1 | Request & Eligibility (Epic 1) | USN-2 | Validate employee eligibility and request information | 2 | High |
| Sprint-1 | Approval Workflow (Epic 2) | USN-3 | Route request to required approver(s) | 3 | High |
| Sprint-1 | Approval Workflow (Epic 2) | USN-4 | Approve or reject request with comments | 2 | High |
| Sprint-1 | Status Tracking (Epic 3) | USN-5 | View request status and approval stage in My Requests | 3 | High |
| Sprint-2 | Notifications (Epic 4) | USN-6 | Send email/ServiceNow notifications for status changes | 2 | Medium |
| Sprint-2 | Asset & Fulfilment (Epic 5) | USN-7 | Check laptop availability and allocate an available device | 3 | High |
| Sprint-2 | Asset & Fulfilment (Epic 5) | USN-8 | Update fulfilment, dispatch and delivery status | 3 | High |
| Sprint-2 | Dashboard & Reporting (Epic 6) | USN-9 | Provide IT dashboard for pending, approved and fulfilled requests | 3 | Medium |
| Sprint-2 | Security & Access (Epic 7) | USN-10 | Apply role-based access for employee, approver and IT teams | 2 | High |
| Sprint-2 | User Experience (Epic 8) | USN-11 | Show clear confirmation, next steps and expected timeline | 2 | Medium |

Sprint totals: Sprint 1 = 13 Story Points  |  Sprint 2 = 15 Story Points  |  Total = 28 Story Points

Project Tracker, Velocity & Burndown

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release / Outcome |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 10 Days | 17 Feb 2025 | 28 Feb 2025 | 13 | Request + approval workflow + status tracking |
| Sprint-2 | 15 | 10 Days | 03 Mar 2025 | 14 Mar 2025 | 15 | Notifications + asset fulfilment + dashboard + security |

Velocity

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = (13 + 15) ÷ 2 = 14 Story Points per Sprint

The planned average team velocity is 14 story points per sprint.

Burndown Chart

The burndown chart shows the planned reduction of remaining work across the project sprint period. Story points are tracked as work is completed.

Project Planning Details

Sprint 1 – Request, Approval and Status

USN-1 – As an employee, I want to submit a laptop request through a guided ServiceNow form so that I can provide complete information.

USN-2 – As an employee, I want the system to validate my eligibility and request details so that incomplete requests are reduced.

USN-3 – As an approver, I want the request to be routed automatically so that I can review it without manual follow-ups.

USN-4 – As an approver, I want to approve or reject a request with comments so that the decision is transparent.

USN-5 – As an employee, I want to view my request and approval status so that I know what stage the request has reached.

Sprint 2 – Notifications, Fulfilment and Reporting

USN-6 – As an employee, I want notifications when my request changes status so that I do not need to follow up manually.

USN-7 – As an IT fulfiller, I want to check laptop availability and allocate a device so that approved requests can be fulfilled efficiently.

USN-8 – As an employee, I want delivery/fulfilment status updates so that I know when to expect the laptop.

USN-9 – As an IT manager, I want a dashboard of requests so that I can monitor workload, pending approvals and fulfilment.

USN-10 – As an administrator, I want role-based access so that users can only view or update information appropriate to their role.

USN-11 – As an employee, I want clear confirmation and next-step information so that the process is easy to understand.

Estimation Scale

| Story Points | Effort Level | Meaning |
| --- | --- | --- |
| 1 | Very Easy | Small/simple change |
| 2 | Normal | Straightforward task |
| 3 | Moderate | Requires multiple steps/components |
| 5 | Difficult | Complex or cross-functional work |

References

ServiceNow – Employee service request and workflow concepts

ServiceNow – Request, approval and fulfilment workflow concepts

Agile/Scrum sprint planning, user stories and story-point estimation